# GenZ in Action

Product Requirements & Technical Specification — Version 2.0

A functional specification and implementation blueprint for the mobile community platform

Document purpose This document converts the reviewed Figma prototype and newly requested community features into an implementation-ready product specification. It defines the product scope, user workflows, functional requirements, data model, recommended stack, security rules, delivery phases, and acceptance criteria.

| Field | Definition |
| --- | --- |
| Product | GenZ in Action |
| Platform | Cross-platform mobile app (Android + iOS) |
| Current design source | Existing Figma/Figma Make prototype; community functionality requires additional UI |
| Recommended client | React Native + Expo + TypeScript |
| Navigation | Expo Router |
| Backend | Supabase: Auth, PostgreSQL, Storage, Realtime where justified |
| Development approach | Incremental vertical slices with Git checkpoints and manual acceptance testing |
| Status | Reviewed implementation baseline (v2.0) |

# 1. Executive Summary

GenZ in Action is a social-impact community application centered on identity, content, discovery, measurable participation, and private/public communities. Users onboard, create an account, build a profile, follow people, publish and interact with posts, discover hashtags and people, track impact statistics, receive notifications, save content, and participate in communities.

The existing prototype should be treated as the visual source of truth for already-designed screens. Features documented here but absent from the prototype—most notably community creation, membership, discussion, pinned/starred messages, and community content—require product and UI design before implementation.

MVP principle Do not attempt the full product in one implementation pass. First make the project boot reliably, then implement authentication → profile → dashboard → core social feed → discovery → saved content → communities → settings/privacy. Each milestone must end in a demonstrably working user workflow.

# 2. Product Goals

Provide a polished onboarding and authentication experience.

Give every authenticated user a personalized dashboard and measurable impact summary.

Support a complete social content loop: create, view, edit, delete, like, comment, share, save and discover posts.

Support public/private profiles, follow relationships and private follow requests.

Enable discovery through people, categories, hashtags and search.

Provide communities with public/private membership and structured discussion/content spaces.

Provide user-controlled notification, privacy and profile settings.

Keep the implementation cross-platform, secure, maintainable and compatible with Expo.

# 3. Roles and Access Model

| Role / state | Access |
| --- | --- |
| Unauthenticated visitor | Onboarding, welcome, sign up, login, password recovery, Terms of Service and Privacy Policy. |
| Authenticated user | Dashboard, feed, posts, interactions, search, discovery, notifications, saved/liked content, profile, following, communities and settings. |
| Private-profile owner | Can require approval before another user becomes a follower. |
| Community owner/admin | Creates a community, controls basic community settings/membership and can pin discussion messages. Additional moderation roles can be added later if required. |
| Platform administrator (future/optional) | Operational moderation and verification workflows are not defined by the current prototype and require a separate admin specification. |

# 4. Information Architecture

Primary authenticated navigation is a five-item bottom navigation bar:

| Destination | Primary responsibility |
| --- | --- |
| Home | Personalized dashboard, impact statistics, feed, suggestions and trending content. |
| Explore | Discovery, trending hashtags/categories and people. |
| Create | Create a post; choose audience such as everyone or an eligible community. |
| Saved | Saved posts and a separate liked-post view. |
| Profile | Current user's profile, stats, badges/about information and settings entry point. |

Global actions on the dashboard header: Search, Notifications and Profile.

# 5. End-to-End User Workflows

## 5.1 First Launch / Onboarding

App launches → onboarding feature slides → user selects Continue to advance slide-by-slide OR Skip to bypass onboarding → welcome screen → Create account OR I already have an account. Onboarding completion should be stored locally so returning users do not repeatedly see it unless intentionally reset.

## 5.2 Sign Up

Welcome → Create account → enter required credentials → validate email/fields/password strength → select up to five profile tags if part of onboarding → accept/acknowledge Terms of Service and Privacy Policy → Supabase Auth creates account → profile record is created → authenticated session established → dashboard opens. If email confirmation is enabled, the UX must reflect that instead of pretending signup is immediately complete.

## 5.3 Login

Welcome/Login → enter email + password → validate → authenticate → load profile → dashboard. Alternative providers: Continue with Google and Continue with Apple. Forgot password initiates a secure password-recovery flow. Provider buttons must not be presented as functional until provider configuration is complete.

## 5.4 Session Restore / Logout

App launch → check persisted Supabase session → valid session routes directly to authenticated app; otherwise route to auth. Settings → Logout → clear session → return to welcome/login flow.

## 5.5 Post Lifecycle

Create → compose content → choose audience (everyone or eligible community) → publish → post appears in appropriate feed. Author may edit; edited posts visibly show an Edited state. Author may delete. Other users may like, comment, save and share via a generated deep/web link.

## 5.6 Follow Workflow

Public profile: Follow creates the relationship immediately. Private profile: Follow creates a pending request; profile owner accepts or rejects it. Unfollow removes an existing relationship. Block prevents the blocked relationship/interactions according to privacy rules.

## 5.7 Search / Hashtag Discovery

Search → query → results grouped or filtered across Profiles, Posts and Hashtags → select profile/post/hashtag. Selecting a hashtag opens a hashtag feed containing posts associated with it.

## 5.8 Notifications

Notification icon → notification list → unread items display an indicator → opening an item marks it read and navigates to relevant content where possible → Mark all as read clears unread state.

## 5.9 Community Workflow

Create community → provide identity/details → choose Public or Private → create. Public communities can be discoverable/joinable according to settings. Private communities are invite-only. Community → Discussion for messages; authorized admins can pin messages; individual users can star/unstar messages privately and view their starred messages. Community Content contains persistent posts/uploads showing the author.

# 6. Functional Requirements

| ID | Area | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Onboarding | Feature slides support Continue and Skip; completion is persisted locally. | Must |
| FR-02 | Welcome | Show logo/name, Create Account, I Already Have an Account, Terms and Privacy links. | Must |
| FR-03 | Authentication | Email/password signup, validation, strong-password guidance, login, logout and session persistence. | Must |
| FR-04 | Password recovery | Forgot-password workflow with secure reset mechanism. | Must |
| FR-05 | Social auth | Google and Apple sign-in after provider configuration; iOS release must satisfy Apple platform requirements for third-party sign-in. | Should |
| FR-06 | Dashboard | Personal greeting uses authenticated user's name; global Search, Notifications and Profile actions work. | Must |
| FR-07 | Impact stats | Display This Week's Impact, streak, rank and action-based metrics derived from trusted activity events; client cannot write score events. | Must |
| FR-08 | Posts | Create, edit, delete and view posts; edits show Edited state. | Must |
| FR-09 | Post interactions | Like/unlike, comment, save/unsave and share through a deep link with a defined non-app fallback. | Must |
| FR-10 | Profile privacy | Public or private profile visibility setting. | Must |
| FR-11 | Following | Follow/unfollow; private accounts use follow-request approval. | Must |
| FR-12 | Suggestions | Home and Explore can show suggested people to follow. | Should |
| FR-13 | Hashtags | Associate hashtags with posts, calculate/display trending hashtags and show hashtag-specific feeds. | Must |
| FR-14 | Search | Search Profiles, Posts and Hashtags. | Must |
| FR-15 | Notifications | List user notifications, unread indicator, open relevant target and Mark All as Read. | Must |
| FR-16 | Profile | PFP, display name, username, up to five tags, bio, location and join date. | Must |
| FR-17 | Profile stats/about | Show user statistics, earned badges and profile information. | Must |
| FR-18 | Profile editing | Edit permitted profile fields and persist changes. | Must |
| FR-19 | Settings | Profile edit, verification entry, notification preferences, privacy/security, blocked users, legal/help and logout. | Must |
| FR-20 | Blocking | Block/unblock users from profile/settings; blocked-users list available. | Must |
| FR-21 | Saved | Saved tab shows saved posts; Liked subview shows posts the user liked. | Must |
| FR-22 | Communities | Create public/private community; public join is immediate for MVP, private membership is by targeted in-app invite. | Must |
| FR-23 | Community discussion | Messages, admin pinning, user-private starring and starred-message view. | Must |
| FR-24 | Community content | Upload/publish persistent community content and show author. | Must |
| FR-25 | Explore | Discovery, Trending and People sections/tabs with categories, hashtags and follow suggestions. | Must |
| FR-26 | Legal/help | Help/FAQ, Terms of Service and Privacy Policy are viewable. | Must |

## 6.1 Authentication Rules and Edge Cases

Email/password signup uses email verification. The UI must include verification-pending, resend-verification and verified-success states as needed.

Usernames are case-insensitive unique and validated server-side; collisions must return a human-readable error.

Forgot-password and email-change flows must represent pending/confirmation states instead of assuming the change is immediate.

Account deletion requires a privileged server-side workflow and recent-user confirmation/re-authentication appropriate to the auth method.

Revoked/expired sessions must route gracefully back to authentication without leaving the user in a broken protected screen.

Google/Apple provider buttons are only treated as functional after provider configuration and platform-specific release requirements are satisfied.

# 7. Screen Inventory

| Screen | Design status | Key content / actions |
| --- | --- | --- |
| Onboarding | Existing / verify | Feature slides, Continue, Skip. |
| Welcome / Auth choice | Existing / verify | Logo, product name, account choices, legal acknowledgement. |
| Create account | Existing / verify | Credentials, password strength, tags if included, validation. |
| Login | Existing / verify | Email/password, forgot password, Google, Apple. |
| Password recovery | May require UI | Request reset + completion state. |
| Home / Dashboard | Existing / verify | Greeting, global actions, impact stats, feed, suggestions, trending. |
| Create/Edit Post | Existing / verify | Composer, audience, edit state. |
| Post detail / comments | Existing / verify | Post, comments, interactions. |
| Search | Existing / verify | Profiles/posts/hashtags results. |
| Notifications | Existing / verify | Read/unread and mark all read. |
| Explore | Existing / verify | Discovery, Trending, People. |
| Hashtag feed | Existing / verify | Posts under selected hashtag. |
| Other user's profile | Existing / verify | Follow/request, block, privacy-aware content. |
| Own profile | Existing / verify | Identity, tags, bio, location, join date, stats, badges/about. |
| Edit profile | Existing / verify | Editable profile fields. |
| Settings | Existing / verify | Notifications, privacy/security, blocked users, legal/help, logout. |
| Saved / Liked | Existing / verify | Two content collections. |
| Create community | NEW UI required | Community metadata + public/private. |
| Community detail | NEW UI required | Identity, membership, navigation. |
| Community discussion | NEW UI required | Messages, pinned messages, star action. |
| Starred community messages | NEW UI required | Current user's starred discussion messages. |
| Community content | NEW UI required | Persistent content/uploads and author. |

# 8. Recommended Technical Stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Mobile client | React Native | Single cross-platform UI codebase for Android and iOS. |
| App framework | Expo (current stable SDK) | Start from a clean current stable Expo template; pin compatible dependencies and upgrade deliberately. |
| Language | TypeScript | Static typing for safer refactoring and API/data contracts. |
| Navigation | Expo Router | File-based navigation, auth groups and protected app structure. |
| Styling | Existing project approach / NativeWind where stable | Preserve prototype styling; avoid unnecessary styling-system rewrites. |
| Backend platform | Supabase | Managed Auth, PostgreSQL, Storage and optional Realtime. |
| Authentication | Supabase Auth | Email/password; Google/Apple after provider setup. |
| Database | Supabase PostgreSQL | Relational source of truth for profiles, social graph, content and communities. |
| Media | Supabase Storage | Profile images and post/community media. |
| Realtime | Supabase Realtime where justified | Useful for community discussion and live notification refresh; not required for every screen. |
| Local persistence | Supabase RN session persistence + SecureStore/AsyncStorage as appropriate | Use the supported Supabase React Native session approach; keep sensitive local material in secure platform storage where feasible and lightweight non-sensitive flags in AsyncStorage. |
| Version control | Git + GitHub | Feature branches/checkpoints and rollback safety. |
| AI coding assistant | Cursor | Repository audit, scoped implementation, refactors and debugging; developer reviews/tests every change. |
| Server-state/data layer | TanStack Query | Handles caching, pagination, refetching and mutation state without introducing a global-state framework. |
| Privileged backend logic | Supabase Edge Functions | Use for operations that require secrets/service-role access or must not be trusted to the mobile client, such as account deletion and optional push dispatch. |

# 9. Proposed Application Structure

app/
  (auth)/            onboarding, welcome, signup, login, recovery
  (tabs)/            home, explore, create, saved, profile
  post/              post detail/edit
  hashtag/           hashtag feed
  user/              other-user profile
  notifications/
  settings/
  community/         community detail/discussion/content
components/          reusable UI and domain components
features/            feature-specific hooks/services/components
lib/                 Supabase client and shared infrastructure
services/            data-access/business operations
types/               domain and database types
constants/
assets/
supabase/
  migrations/        schema/RLS migrations

Architecture rule This is a recommended target, not a reason to rewrite a working repository. The existing codebase must be audited first. Refactor incrementally and preserve reusable generated UI.

# 10. Proposed Data Model

| Entity | Purpose |
| --- | --- |
| profiles | Public/profile metadata tied 1:1 to auth.users: username, display name, bio, avatar, location, privacy, joined timestamp. |
| profile_tags | Available profile tag catalogue. |
| user_profile_tags | Many-to-many user tags; enforce maximum five in application logic and/or database logic. |
| follows | Accepted follower/following relationships. |
| follow_requests | Pending private-account follow requests. |
| blocks | Blocker → blocked relationship. |
| posts | Author, body/content, explicit audience_type (public/community), nullable single community reference, created/updated timestamps. |
| post_media | Media attached to posts. |
| hashtags | Canonical hashtag records. |
| post_hashtags | Many-to-many posts ↔ hashtags. |
| post_likes | One like per user/post. |
| post_saves | One saved relation per user/post. |
| comments | Post comments with author and timestamps; reply threading can be added only if required. |
| notifications | Recipient, actor, typed notification type, typed target_type + target_id, created/read timestamps; client cannot forge trusted events. |
| communities | Owner, name, description, privacy, identity/media, timestamps. |
| community_members | Community membership with role and status (invited/pending/active as required by workflow). |
| community_invites | Invitations for private communities. |
| community_messages | Discussion messages with author and timestamps. |
| community_message_pins | Pinned discussion messages, controlled by authorized community roles. |
| community_message_stars | Private per-user starred message relationship. |
| community_content | Persistent community content/upload records with author. |
| badges | Badge definitions. |
| user_badges | Badges earned by users. |
| activity_events | Normalized user actions used to calculate impact/streak metrics. |
| user_settings | Notification/privacy/data-sharing preferences where they do not belong directly on profiles. |
| terms_acceptances | Records user, legal document/version and acceptance timestamp so consent can be tied to the version presented. |
| push_tokens (optional) | Device push tokens only if push notifications are introduced; not required for initial in-app notification MVP. |

# 11. Important Business Rules

A user may edit or delete only their own post unless a separately defined moderation role permits otherwise.

Editing a post updates updated_at; the UI displays Edited when updated_at is materially later than created_at.

A public-profile follow is accepted immediately; a private-profile follow creates a pending request.

Blocking takes precedence over follow state. Creating a block removes existing follow relationships and pending follow requests in both directions; blocked pairs cannot follow/request each other, directly interact with each other, or discover restricted profile/content through normal app surfaces. These rules must be enforced server/database-side, not only hidden in the UI.

Profile tags are limited to five selected tags.

Saved and liked are separate relationships even though both are shown under the Saved area.

Private communities are invite-only for MVP using in-app invitations to existing users. Public communities use immediate join for MVP. Link/token invitations and request-to-join public communities are deferred unless product requirements change.

Pinned community messages are shared community state; starred messages are private to the individual user.

Impact, streak and rank must be derived from explicit activity definitions. They must not be arbitrary counters embedded in the UI.

Trending hashtags use a simple, documented MVP heuristic based on recent post volume and engagement within a rolling time window. The exact weights/window may be tuned later without changing the core data model.

Location should be user-entered/coarse unless a future requirement explicitly introduces device location permissions.

Deep links: shared post/community links require an Expo Router deep-link strategy and a defined fallback for recipients who do not have the app installed.

Deletion baseline: deleting a post removes its dependent likes, saves, post-hashtag links and comments according to intentional FK/cascade rules. Account deletion is a privileged server-side workflow and must explicitly handle authored content, media, communities and legal retention rather than relying on accidental database cascades. Final retention/anonymization behavior requires product/legal approval before production launch.

Community history: leaving/removal from a community does not automatically delete previously posted discussion/content; account-deletion behavior is handled by the deletion policy.

Community ownership: an owner cannot leave/delete ownership while no replacement owner exists. Ownership must be transferred first.

Comments: authors can edit/delete their own comments. Any future moderator deletion requires an explicit moderation role and server-side authorization.

Notifications: MVP in-app types include follow, follow request, follow-request accepted, like, comment, community invite, community membership/invite outcome, and relevant community activity. Push notification delivery is deferred from the first MVP unless explicitly prioritized.

Email verification: enable verification for email/password signup. The app must represent a verification-pending state and must not silently treat an unverified account as fully activated.

Usernames: case-insensitive unique. Username changes are allowed through profile editing only after server-side uniqueness validation.

Post audience: for MVP, a post targets exactly one audience — either public/everyone OR one community. Multi-community targeting is out of scope. Community posts remain within the community unless a future sharing rule explicitly republishes them.

## 11.1 Reviewed Product/Schema Decisions

# 12. Supabase Security and Authorization

Enable Row Level Security (RLS) on all user/content tables exposed through the client.

Never place a service-role/secret key or database password in the mobile application or public repository.

Use the client-safe Supabase publishable/anon credential appropriate to the project and enforce authorization with RLS.

Users can update their own profile/settings only.

Post mutation policies must enforce authorship; interaction tables must enforce the authenticated user as actor.

Private-profile visibility and follow-request access require RLS-aware queries/policies, not UI hiding alone.

Community write access must be constrained by membership and role.

Private community content/discussion must not be readable by non-members.

Notification rows should be readable/updateable only by their recipient, with creation handled through trusted database logic/server-side paths where appropriate.

Storage buckets require policies matching the ownership/privacy model.

Validate usernames, text lengths, media types/sizes and other constraints server-side/database-side where practical.

Use reusable database authorization helpers for repeated privacy predicates (for example block checks and content visibility) so RLS rules remain consistent across posts, profiles, search and communities.

The client must not directly create activity_events or trusted notification events. Generate them from validated actions using database triggers/functions or trusted server-side code.

Privileged operations such as account deletion, push dispatch (if enabled), verification/moderation and other service-role operations belong in Supabase Edge Functions or another trusted server-side path.

Index foreign-key and predicate columns used heavily by RLS. Test every sensitive policy with at least two distinct authenticated users.

# 13. Impact Statistics Specification

The prototype references This Week's Impact, streak, rank and action-based statistics. Implement these from an append-only activity_events ledger generated only by trusted database/server-side side effects of real actions. The client must never insert score events directly. Event weights live in a versioned configuration so formulas can change without rewriting historical events. The initial scoring weights, qualifying actions, streak cadence/timezone and ranking population must be approved before the ranking feature is released.

| Metric | Recommended definition |
| --- | --- |
| This Week's Impact | Aggregate eligible activity events within the current product-defined week. |
| Streak | Consecutive qualifying days/weeks with at least one eligible action; product owner must choose cadence. |
| Rank | Position derived from a documented impact score and comparison population. |
| Signed / Shared / other actions | Named counters derived from activity events; only include actions the product actually supports. |

Open product decision The exact impact-scoring formula, qualifying actions, ranking population, streak cadence and anti-gaming rules are not defined by the prototype. They must be approved before the stats backend is considered complete.

## 13.1 Feed, Search and Data-Access Strategy

Use TanStack Query as the client data-fetching/caching layer for server state, pagination, refetching and mutation invalidation. Do not add Redux unless a future requirement clearly justifies it.

Use cursor-based pagination for feeds/search (for example created_at + id), not unbounded reads or OFFSET-based pagination for large collections.

Fetch author/profile data through joined/embedded relational queries where practical; avoid one network request per post.

Maintain frequently displayed post like/comment counts through trusted database logic or efficient aggregate views; fetch the current viewer's like/save state in batched queries.

Use PostgreSQL full-text search with appropriate indexes for MVP profile/post/hashtag search. A dedicated search service is not required initially.

Use Supabase Realtime for bounded, chat-like community discussion and optionally lightweight notification refresh. Do not use Realtime subscriptions for the main feed, trending or ordinary search.

# 14. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Security | RLS, secure auth/session handling, least privilege, no secrets in client, validated uploads. |
| Reliability | Graceful loading/error/empty states; failed writes do not falsely appear successful. |
| Performance | Paginate feeds/search; avoid loading unbounded posts/comments; optimize images; add DB indexes for common queries. |
| Accessibility | Readable contrast, scalable text where practical, semantic labels/accessibilityLabel for interactive controls, usable touch targets. |
| Cross-platform | Android and iOS behavior; no unguarded platform-specific APIs. |
| Responsiveness | Layouts adapt to common phone sizes, safe areas and keyboard. |
| Maintainability | Typed domain models, reusable components, centralized data access, no duplicated business logic. |
| Observability | Development logging and meaningful error capture; production analytics/crash reporting can be selected before release. |
| Privacy | Only collect required profile/location data; privacy policy must match actual collection and data-sharing behavior. |

# 15. Delivery Plan / Milestones

| Milestone | Scope | Exit criterion |
| --- | --- | --- |
| M0 — Foundation | Create clean Expo + TypeScript + Expo Router baseline; configure lint/typecheck; app boots on Android; establish Git baseline. | App launches reliably. |
| M1 — Auth shell | Onboarding, welcome, signup/login/recovery UI and routing. | User can navigate complete unauthenticated flow. |
| M2 — Real authentication | Supabase auth, profile creation, session restore, logout; provider auth configured separately. | Account can be created, session persists, logout works. |
| M3 — Profile & settings | Profile data, tags, avatar, edit profile, privacy/preferences, blocked list shell. | Profile changes persist. |
| M4 — Dashboard & impact | Greeting, dashboard data, activity_events ledger/triggers and initial stats plumbing. Non-zero metrics depend on later action features. | Authenticated dashboard uses real user/data. |
| M5 — Core social | Feed, create/edit/delete post, likes, comments, save, share; add action-specific notification/activity triggers alongside each action. | Complete post lifecycle works. |
| M6 — Social graph | Public/private follow logic, requests, suggestions, blocking. | Follow/privacy behavior persists correctly. |
| M7 — Explore/search | Discovery, trending, people, hashtags, multi-entity search; search indexes should be created when underlying tables are introduced. | Search/discovery produces real results. |
| M8 — Notifications | In-app notification list, read/unread, mark all read and target navigation; event creation should already exist with source actions. | Notification lifecycle works. |
| M9 — Saved/liked | Saved and liked collections. | Collections accurately reflect interactions. |
| M10 — Communities | Design missing screens, community creation/membership, discussion, pin/star, content. | Public/private community workflows work. |
| M11 — Hardening | RLS audit, pagination, edge cases, accessibility, cross-platform QA, release configuration. | Release candidate passes acceptance checklist. |

# 16. Testing and Acceptance Strategy

Each milestone must have manual acceptance tests written before it is considered complete.

Test happy path plus invalid input, offline/network failure, empty data, permission denial and duplicate-action cases.

Authentication: signup, login, bad password, duplicate account, recovery, session restore, logout.

Posts: create, edit, edited label, delete, like/unlike, comment, save/unsave, share.

Privacy: public follow, private request, accept/reject, unfollow, block/unblock, visibility restrictions.

Communities: public/private creation, unauthorized access prevention, membership/invite, discussion, pin permissions, private stars.

Navigation: every prototype screen is reachable through a logical route; back behavior is correct.

Data persistence: close/reopen app and confirm server-backed state remains correct.

Security: verify RLS using two different test users; do not rely on testing with only one account.

Android is the immediate development target; maintain cross-platform code and perform iOS QA before release.

Feed performance: verify a page of posts does not issue per-post author/count requests; inspect network behavior for N+1 patterns.

Deep links: test shared links with app installed and with app absent/fallback path.

Auth edge cases: unverified email, username collision, revoked session, password reset, provider cancellation and account deletion confirmation.

Community permissions: test owner/admin/member/non-member/private-invite cases with distinct accounts.

# 17. UI Work Still Required

The following requirements were added during prototype review and therefore must be designed or explicitly mapped before development. They should use the established visual system rather than introducing a separate style.

Create Community form and privacy selection.

Community detail/landing screen.

Community membership/invite states.

Community Discussion panel.

Pinned messages presentation and admin pin action.

Star/unstar message interaction and Starred Messages view.

Community Content section and content composer/upload states.

Any missing password-reset completion screens.

Any missing private follow-request management UI.

Any missing blocked-users management states.

# 18. Remaining Product Decisions / Pre-Release Approvals

| Decision | Question to resolve |
| --- | --- |
| Impact scoring | Approve qualifying action types, weights, ranking population, streak cadence and timezone before ranking release. |
| Verification | Define what Get Verified means, eligibility/evidence, approver and failure/revocation states before making the control functional. |
| Community moderation | Confirm whether launch needs moderator roles beyond owner/admin/member and define message/content removal permissions. |
| Content formats | Confirm allowed text/image/video/document types, file-size limits and moderation rules per surface. |
| Sharing fallback | Define the public web/app-store fallback behavior for shared deep links opened without the app. |
| Location | Confirm profile location format (recommended: optional user-entered city/region, no device location permission for MVP). |
| Account deletion retention | Approve final delete/anonymize/retention policy for authored content and legal records before production launch. |
| Terms / Privacy | Supply final legal text, versions and effective dates before release. |
| Moderation / reporting | Decide whether report user/post/community and operational moderation are required for launch or a later release. |
| Push notifications | Initial baseline is in-app notifications only; decide whether push must be pulled into MVP before release planning is frozen. |

# 19. Definition of Done

A feature is not complete because its UI renders. It is complete only when:

The intended user workflow works end-to-end.

The correct authenticated user and permissions are enforced.

Data persists and reloads correctly.

Loading, empty, success and error states are handled.

Relevant controls are not dead or decorative unless intentionally specified.

The UI remains consistent with the approved design.

The feature has been manually tested on the development device.

No new high-severity security issue or dependency breakage was introduced.

Changes are committed to Git at a stable checkpoint.

# 20. Immediate Next Actions

Create a clean Expo + TypeScript + Expo Router project from the current stable template and confirm it boots reliably on the Android development device before feature work begins.

Audit the Figma/Figma Make prototype and generated code: extract design tokens, screen states, copy, assets and reusable concepts; identify web-only code and rebuild production screens with React Native primitives.

Use this document as the approved baseline for the screen/feature backlog. Any remaining product-policy items explicitly marked for stakeholder/legal approval must be resolved before the affected production migration ships.

Commit the clean working baseline to Git.

Implement M1/M2 as the first vertical slice: onboarding → signup/login → profile creation → dashboard → session restore → logout.

Only after the authentication slice is stable, continue milestone-by-milestone rather than asking an AI agent to implement the entire product at once.

# Appendix A — Suggested Core Acceptance Flow

New install → onboarding → welcome → sign up → profile created → dashboard shows correct name → create post → post appears → edit post → Edited state appears → another user likes/comments/follows → notification appears → save post → saved view contains it → search finds user/hashtag → private follow request behaves correctly → create/join community → discussion and community content work → settings/privacy changes persist → logout → login → state remains correct.

# Appendix B — Implementation Guardrails for AI-Assisted Development

Ask the coding agent to audit before changing architecture.

Give one milestone or vertical slice at a time.

Require it to list files changed and explain why.

Require Expo-compatible dependency choices; do not accept random package upgrades.

Never allow secrets to be hardcoded or committed.

Review SQL migrations and RLS policies before applying them.

Run and manually test after each coherent change.

Commit stable checkpoints before major AI-generated edits.

Treat the Figma prototype as the visual source of truth. Treat generated Figma code primarily as reference/translation input; directly reuse only code that is demonstrably React Native-compatible, maintainable and consistent with the approved architecture.